Nicholas Galan

12/6/2025

7-1 Final Project Submission

At the end of a sprint or incremental release, the Scrum Master arranges a Sprint Review and Retrospective. For this deliverable, you will take on the role of the Scrum Master and create a Sprint Review and Retrospective to summarize, analyze, and draw conclusions on the work you completed during the development. In your paper, address each of the following:

- Applying Roles: Demonstrate how the various roles on your Scrum-Agile Team specifically contributed to the success of a project. Use specific examples from your experiences.

The Scrum master's role contributed to the success of the product by making sure progress within the team was on pace and that the product owners' needs were met punctually. This was demonstrated during Scrum meetings and during communications between the team members. The product owner's role was essential in generating the User stories based on what was witnessed in the meeting. After viewing the slideshow as the product owner, I was able to work through the team's insights on the matter and appropriately distinguish possible product requests and begin to categorize them based on priority. Once this has been completed, the testers can start creating test cases which are crucial in the development cycle because they lay out the specific specifications and qualifications on how the product should behave and the necessary steps to get there. This was important in relation to how the products code needed to be improvised in the future to fit changing features. The product owner was also essential in the process of changing direction towards switching the parameters of the site to focus on wellness and health and how this should be done as I was able to witness during the slideshow of the meeting in week 5.

- Completing User Stories: Describe how a Scrum-Agile approach to the software development life cycle (SDLC) helped user stories come to completion. Use specific examples from your experiences.

As the role of product owner, I was able to generate user stories after viewing the provided slideshow meetings. Utilizing an Agile approach allowed me to come up with 5 unique user stories that I was able to categorize based on priority. From these five stories I was able to choose three to focus my attention on, and I began to detail their specifications. Being able to do this helped me to figure out which task needed to be taken care of in order and how they should be done to meet the products' standards.

- Handling Interruptions: Describe how a Scrum-Agile approach supported project completion when the project was interrupted and changed direction. Use specific examples from your experiences.

The Scrum agile approach helped support the completion of this project when facing a change in direction because during daily standup we were able to appropriately discuss the shift in directions the product was taking specifically prioritizing health and wellness types of vacations over general stays. We were also able to discuss scraping some user stories to focus on this shift so that time management is strictly adhered to making sure end dates are still met.

- Communication: Demonstrate your ability to communicate effectively with your team by providing samples of your communication. Explain why your examples were effective in their context and how they encouraged collaboration among team members.

A sample of my communication skills I can provide would be from the Email sent out to product owners and testers. I believe that I respectfully addressed the members of the team and politely sought out the information I needed from them while encouraging open mindedness with a priority for feedback. Here are my examples of how I addressed each specific issue.” Firstly, to the product owner if it is possible could you please provide us with a categorized list of user stories or objectives for the changing qualifications related to our meeting earlier, preferably by the end of the working day if possible so that we can focus on the more impending task at hand. “

“Secondly, for the Testers if you wouldn't mind reviewing the most current build and then providing us with your informed feedback on the matter while suggesting alternatives, we can implement the changing parameters of the recent request into our final product specifically adapting our formula for prioritizing wellness and health retreats and stays over general vacations.”

- Organizational Tools: Evaluate the organizational tools and Scrum-Agile principles that helped your team be successful. Reference the Scrum events in relation to the effectiveness of the tools.

The scrum agile principles that helped the team and I be successful were sprint planning so that we could effectively lay out the criteria and the schedule for our product. Once this was decided upon, it was up to the Scrum master performing the Daily standup to make sure pace ran smoothly and team member needs were heard and satisfied. Being able to look back at the previous sprint planning and past daily scrums can be quite useful in creating a sprint retrospective which can help identify possible improvements in the creative process. Scrum boards shown during the slide shows were also an effective organizational tool aiding our success that should have been implemented more.

- Evaluating Agile Process: Assess the effectiveness of the Scrum-Agile approach for a specific project. Address each of the following:

  - Describe the pros and cons that the Scrum-Agile approach presented during the SNHU Travel project. I'll begin by describing the pros of the scrum agile approach that I perceived. This methodology was easily able to incorporate changes as demonstrated when the product owner announced we were shifting the focus of the product towards wellness and relaxation types of vacations. These changes were briefly discussed and then promptly catered to make sure the new request was implemented into the original product. Sprint reviews allowed for quick customer feedback, which guaranteed that the product was still aligned with evolving ideas as it progressed. The cons to this approach I noticed were that it is not very predictable in the beginning of development which can feel like structure is lacking initially. Another con to this approach is that it requires everybody associated to be consistently socially active and open-minded with each other, which may not be appealing to some people.

  - Determine whether or not a Scrum-Agile approach was the best approach for the SNHU Travel development project.

Yes, I do believe that the Scrum Agile approach was the most effective because this is a user driven project, and we were able to break down large features into reasonable sprints which is fundamental to handling huge developments. Given that the travel industry is constantly changing and growing, being able to quickly adapt to changes in the development process is crucial to being successful. This was demonstrated when the product changed its goals of offering vacation stays to specifically health and wellness types of vacations. The iterative feedback that can be attained through an agile scrum approach such as how to handle personalized preferences is essential to ensuring that the product meets and keeps up with adapting qualifications.